无障碍合规验证报告

本地多模态内容检索系统

状态：BLOCKED（9/19 严格门禁 PASS）

版本：Week 5 Draft 1.1

日期：2026-08-12

应用源码提交：e32a6cf718be3862c4603132b82f95013f525c13

本文件如实保留未执行验证项；不得作为 19/19 完成证明。

# 1. 执行摘要

严格完成状态为 BLOCKED。当前 19 项门禁中已有 9 项通过，包括 Android release、Linux release、Web release 与 Windows release、真实五格式 E2E、设置重启持久化、高对比度、200% 字体和减少动态效果；其余项目保留为 BLOCKED。自动化无障碍测试证明实现行为，但不替代 NVDA、VoiceOver、Accessibility Scanner、WAVE 或人工走查。

# 2. 范围与实现概况

Flutter Material 3 搜索、索引库、设置三页已接入真实导航。

已实现语义标题、状态实时播报、Ctrl/Cmd+1/2/3、Ctrl/Cmd+K、F5、纯键盘可操作基础。

系统字号与用户字号相乘并封顶 200%；系统与用户减少动态效果采用逻辑或。

明暗高对比度主题的关键颜色对已通过 WCAG 4.5:1/3:1 自动化比值检查。

Android/Web 的目录选择和本地文件打开明确禁用；这两个 target 仅用于跨平台与指定工具验证。

# 3. 要求—证据矩阵

| 门禁 | 状态 | 实际结果 | 后续动作/问题 |
| --- | --- | --- | --- |
| a11y.android_scanner | BLOCKED | The release APK builds, installs, and starts successfully | Sign in to Google Play, install the official Accessibility Scanner, scan all required states, resolve findings, and rerun |
| a11y.high_contrast | PASS | Text, outlines, selected states, status icons, and buttons remained distinguishable without color-only signaling | 无 |
| a11y.keyboard | BLOCKED | Forward and reverse traversal visibly moved focus in logical order | Complete every confirmation-dialog action with Enter/Space/Escape and record focus containment and restoration before changing this gate to PASS |
| a11y.nvda | BLOCKED | Automated semantics tests pass; no actual NVDA transcript exists | Complete and record the full NVDA workflow |
| a11y.reduced_motion | PASS | State transitions completed without unnecessary project-owned animation | 无 |
| a11y.text_scale_200 | PASS | All primary content and actions remained readable and reachable | 无 |
| a11y.voiceover | BLOCKED | VoiceOver was not run | Run the full VoiceOver workflow on macOS |
| a11y.wave | BLOCKED | No actual WAVE state-by-state report exists | Serve release and execute WAVE on every required state |
| build.android | PASS | Release APK build completed from the Android persistence fix and produced app-release.apk (50,965,204 bytes) | 无 |
| build.linux | PASS | Static analysis exited 0 with no issues | 无 |
| build.macos | BLOCKED | A macOS release build cannot be produced on this host | Run the manifest commit on macOS |
| build.web | PASS | Release build exited 0 | 无 |
| build.windows | PASS | Release build exited 0 | 无 |
| e2e.five_formats | PASS | Five files parsed and indexed with zero failures | 无 |
| e2e.persistence | PASS | The application displayed the success message 设置已保存 | 无 |
| usability.participant_01 | BLOCKED | P01 session has not occurred | Recruit, consent, anonymize, and moderate P01 |
| usability.participant_02 | BLOCKED | P02 session has not occurred | Recruit, consent, anonymize, and moderate P02 |
| usability.participant_03 | BLOCKED | P03 session has not occurred | Recruit, consent, anonymize, and moderate P03; use keyboard-only input for at least one participant |
| usability.summary | BLOCKED | No honest aggregate can be calculated before three sessions | Complete P01-P03, then calculate medians, errors, assistance, and findings |

# 4. 自动化 Flutter 无障碍检查

自动化套件覆盖语义标题与标签、点击目标规则、键盘快捷键、高对比度比值、200% 布局、设置持久化及状态播报。当前全量 Flutter 测试 177 项通过，静态分析无问题；后端 450 项通过、5 项跳过。该结论只描述代码层门禁。

# 5. 平台辅助技术验证

## Windows / NVDA

未执行完整 NVDA 人工流程，状态 BLOCKED。

## macOS / VoiceOver

无 macOS 环境，构建与 VoiceOver 均为 BLOCKED。

## Android / Accessibility Scanner

Android release APK 已构建、签名校验并在 API 36 模拟器完成设置持久化复验；官方 Accessibility Scanner 尚未执行，工具门禁仍为 BLOCKED。

## Linux / WSLg

Linux release 已完成构建、启动和可视化检查，状态 PASS。

## Web / WAVE

Web release 已构建；尚未执行 WAVE 多状态审查，状态 BLOCKED。

# 6. 剩余风险与验收决定

不得将本报告作为第五周全部完成证明。完成条件是 evidence validator 在不带 --allow-incomplete 时输出 19/19，并且所有记录对应同一应用源码提交。

# 7. 证据索引

| 门禁 | 记录路径 | 附件数 |
| --- | --- | --- |
| a11y.android_scanner | android/accessibility-scanner.json | 3 |
| a11y.high_contrast | windows/high-contrast.json | 7 |
| a11y.keyboard | windows/keyboard.json | 5 |
| a11y.nvda | windows/nvda.json | 2 |
| a11y.reduced_motion | windows/reduced-motion.json | 5 |
| a11y.text_scale_200 | windows/text-scale-200.json | 7 |
| a11y.voiceover | macos/voiceover.json | 1 |
| a11y.wave | web/wave.json | 2 |
| build.android | android/build.json | 1 |
| build.linux | linux/build.json | 2 |
| build.macos | macos/build.json | 1 |
| build.web | web/build.json | 1 |
| build.windows | windows/build.json | 1 |
| e2e.five_formats | e2e/five-formats.json | 1 |
| e2e.persistence | e2e/persistence.json | 4 |
| usability.participant_01 | usability/participant-01.json | 1 |
| usability.participant_02 | usability/participant-02.json | 1 |
| usability.participant_03 | usability/participant-03.json | 1 |
| usability.summary | usability/summary.json | 1 |